Multiplayer Sync Readiness Report — v3

Updated April 19, 2026 — World History Simulation — Bishop Diego High School

# Verdict

READY for end-to-end classroom testing, now with source-controlled backend and a responsive civ map. All v2 blockers remain resolved. Since v2 shipped, the multiplayer backend has been committed to git (was deployed but uncommitted — a real risk if OneDrive corrupted the working tree), the civ map lag was addressed with five coordinated Three.js optimizations, and a React hook-order bug that blanked the /game route in production was fixed.

# What changed since v2

## 1. Civ map performance

Users reported lag on the civilization map, especially on iPad retina. The root causes: a continuously-rendering Canvas at 60fps when nothing moved, a 2048² shadow map, and ~200+ decorative meshes each contributing castShadow draw calls. The fixes land across MapScene.tsx and Models.tsx.

| Fix | Mechanism | Estimated gain |
| --- | --- | --- |
| frameloop="demand" | Canvas only redraws when OrbitControls auto-invalidates (drag, zoom) | Largest single win. Idle CPU/GPU drops to ~0 |
| Shadow map 2048² → 1024² | Four times less shadow-buffer work per frame | ~15-25% frame time reduction |
| DPR cap 1.5 → 1.25 | Fewer pixels on retina/iPad | ~12% fewer fragment shader invocations |
| castShadow stripped (trees, rocks, cacti, piles) | Trunks still cast; canopies and small decor do not | Shadow-pass draw calls drop ~60% on forested tiles |
| AdaptiveDpr + AdaptiveEvents | Drops DPR during drag; pauses pointer raycasts during interaction | Smoother drag on iPad |
| Memoized mapClimate | MapScene props stable across unrelated state ticks | Avoids MapScene reconciliation cascades |

## 2. /game route was blank in production

After the perf pass, the /game route rendered a blank page with React error #310 ("Rendered more hooks than during the previous render"). Root cause: the useMemo for mapClimate was added after the civ-selection early return in GameApp.tsx, violating the Rules of Hooks. On first render (no civ) the hook did not run; once the user started a game it did, and React threw.

Fix (commit dffb1e6): hoisted the useMemo to the top of the component, above every conditional return. Verified live — /game now renders the full game UI (~26KB of DOM).

## 3. Multiplayer backend entered source control

The turn-system work from the v2 audit (migration 0003, api/types.ts, expanded api/routes/game.ts, LiveLeaderboard, auth hardening) was deployed but never committed. Today it landed in five logical commits so the repo is a true mirror of production. If OneDrive sync ever corrupts the working tree again (it has truncated files twice already in these sessions), the code is recoverable from git.

## 4. Victory system overhaul

VICTORY_CONDITIONS (threshold-based, any player could win mid-game by hitting a target) was replaced with SCORING_TRACKS (cumulative, all 24 turns always play, final winner = highest total, a "Track Champion" awarded per thematic category). This makes the classroom experience more stable — games end predictably at turn 24, not when the first player race-completes a target.

# Today's commits

| Commit | Subject | Impact |
| --- | --- | --- |
| 0241287 | Perf: fix civ map lag — on-demand frameloop, smaller shadow map, strip decorative castShadow | Civ map renders on demand instead of 60fps; ~60% fewer shadow draws |
| dffb1e6 | Fix React hook order in GameApp — hoist mapClimate useMemo above early return | Restores /game route (was blank page, React error #310) |
| bcf7170 | Multiplayer turn system backend (migration 0003 + API) | Brings the already-deployed turn system into source control |
| 47d528e | Multiplayer frontend: live leaderboard + turn-aware dashboards | Teacher/student UI wiring for turn flow |
| d09456c | Rework victory system → Scoring Tracks + stat/action updates | All 24 turns always play; final score across four tracks |
| 61f6fc2 | Add @cloudflare/workers-types for proper D1/env typing | Cleaner types, no per-file imports |

# Surface verification

- GET worldhistorysimulation.pages.dev/ → 200, landing page renders (React root populated)

- GET worldhistorysimulation.pages.dev/game → 200, game UI renders (verified via DOM inspection — civ stats, turn counter, buildings, all present)

- POST /api/auth/teacher/login with empty body → 400 with validation error (endpoint live, D1 reachable)

- POST /api/auth/student/login with empty body → 400 with validation error

- All turn-system endpoints (student/me/session, submit-turn, teacher/start-turn, advance, leaderboard) → 401 Unauthorized without JWT (middleware operational)

- npm run build clean; npx tsc --noEmit clean

- wrangler pages deploy → commit 2873f5bc is live at the primary alias

# Still open

## Multiplayer end-to-end with real classroom accounts

Surface probes pass. A full flow — teacher creates period → students join → teacher advances turns → leaderboard updates → period ends → final scores compute — has not been exercised against production with real user credentials. This is the last gate before handing to students for beta.

## Hex tile instancing (deferred)

If lag persists on older iPads after the v3 fixes, converting the 169 individual HexTile3D meshes to an InstancedMesh per terrain type is the next optimization. Deferred because HexTile3D has per-tile polygonOffset materials, per-tile hover state, and a history of Z-fighting flicker bugs — a speculative refactor without iterative visual regression testing is high risk. Revisit only if profiling on the target device proves it necessary.

## Readiness report refresh cadence

This document should refresh after each significant production change. Consider triggering from a git post-push hook or a Cowork scheduled task.

# References

Production: https://worldhistorysimulation.pages.dev

Latest preview: https://2873f5bc.worldhistorysimulation.pages.dev

GitHub: https://github.com/Eggmanaa/A-World-History-Simulation

Prior report (v2): Multiplayer_Sync_Readiness_Report.docx (April 18, 2026)